Team Formation - This phase included in recruiting team members for the assigned project. The antisocial group initially consisted of 7 team members. After the initial one month of the project deployment one of the team members dropped. The responsibilities were re assigned and can the revised responsibilities can found under the member wise responsibility document.

Assigning Responsibilities – The first one week after the project deployment and team formation was spent evaluating the skill set of individual team members. Based on this tentative tasks were assigned to each member and the project manager was selected to overview the project development and management

Planning project development – The overall project development was divided into three iterations. The tentative goal for each of the iteration was decided during this phase. This phase was essential as it helped in planning a rough road map of the tasks and timeline of the overall project

Iteration 1 –For this iteration the primary goal was to provide basic training to team member on android application development. The secondary goals were

* to implement the UI for the application
* prepare the state diagram
* preparet the flow diagram
* list the features to be included

Iteration 2 – The tentative plan for this iteration was to implement the backend and get the real feel of what can be actually implemented and what cannot be implemented. Based on this for iteratrion 2 we had the following implemented

Improved UI diagram

Application could block social networking applications

Application was deployed with a profile feature

Application also consisted of a timer feature

The bosy of the application was now ready

Iteration 3 – The primary goal of this iteration was to finalize the application development and publish on goggle play store. The idea was to retune the features of iteration 2 and add advanced features.

Added timer to all profiles

Implemented a website for the application

Implemented an alert system

Lines of Code

We have considered the following criteria for measuring the lines of code

1. Source Code Lines
2. Comment lines
3. Blank Lines

Feature Implemented